## Slide 1: MetraTech Cloud Transformation
MetraTech Corporation provides Enterprise Billing products.
Offers agreements-based billing and compensation solutions that can automate business processes and business models to address rapidly changing complex business strategies.
Metratech's software is used to handle functions such as payroll management, accounts receivable, reporting, and revenue management.
MetraTech serves customers worldwide. The company's customers come from a wide range of industries such as financial services, telecommunications, technology, manufacturing, and consumer goods and have included BT Conferencing, Microsoft, and Premiere Conferencing.

## Slide 2: Participant Biography
The presentation is prepared by the Principal Release Engineer of MetraTech
Principal Release Engineer is responsible for
Development Workflow
Development Processes
Build Automation
Test Automation
Automation Framework
Source Code Management

## Slide 3: Development Challenges
Current challenges faced during Software Development Life Cycle (SDLC)
Long Build Duration
Frequent Build Failures in Main branch
Lack of Developer Testing due to Hardware unavailablity
Centralized Source Code system
Manual QA Testing
Frequent Customer Reported Bugs
Long Testing Feedback Cycle
Long Bugs Turnaround Time
Long Software Release Cycle

## Slide 4: Proposed Solution
Proposed solution to current software development problems:
Introduction of new Technologies
  Distributed Source Control System like Git
  Cloud Based Infrastructure
  Microservices Software Architecture
Process Changes
  Agile Software Development
    Release Ready Code after each Development Iteration
  Test Driven Development
  Automated Test Environments for Dev and QA
  Continuous Integration and Continuous Delivery of Code

## Slide 5: Project Stages
The project will be implemented in the following stages:
Identify a new Feature/Service for Cloud based development
Form a core Cloud Development Team, comprising of:
  Principal Software Architect
  Principal Software Developer
  Senior DevOps\Automaton Engineer
  Senior Software QA Engineer
Develop new service in Cloud environment (AWS, Azure, etc)
  Develop new service with Test Driven Development Methodology
  Use Distributed SCM like Git
  Develop Well-defined Unit tests, Component tests and Integration tests with emphasis on early testing in development cycle
  Implement Infrastructure as Code in Cloud Environment
    Define Dev Environment, deployable in Cloud
    Define QA Environments, deployable in Cloud
  Define Automated Code pipeline for Continuous Integration, with integrated Testing
  Define Complete Deployment Environment for the service
Migration of Monolithic code base to new SCM in Cloud
  Form small Scrum Teams (5-8 members)
  Scrum Teams include members from QA and Automation Teams
  Breaking up of code into Microservices, based on feature/function
  Move one microservice at a time to Cloud based environment
  Consistent Integration Testing for all software components

## Slide 6: Risks
The following risks should be considered during implementation:
Poorly Designed Microservices
Insufficient Code Coverage in Unit Tests
Reliance on QA for Component and Integration Tests
Loss of features/functionality during Code Migration
Lack of Team Collaboration

## Slide 7: Mitigations
Autonomous Cloud Development Team
  The team should be autonomous in deciding about architecture
Adequate Training in Cloud Services
Clear Definition of Done for individual Features Migration
Migration of code in small segments
Adequate Gates for Code Merges to Main branch
  Progressive automated testing for code merges, starting from unit tests on feature branch to complete testing suite on main branch
  Always merge fully tested code to main branch
Agile Development Training for Dev Teams
Management Backing

## Slide 8: Conclusion
Following goals will be achieved:
Implementation of DevOps Methodology
Automated Testing Cycle
Short Software Development Cycle
  Customer Ready code at the end of each iteration
Better Code Quality
Less Customer Reported Issues